# FYP Timeline

- Phase 1: Get familiar with hardware (CM32M433R), prepare for thesis proposal

  - Sept. 19 - Sept. 24

    - Install Nuclei Studio, finish GPIO lamping

    - Enable UART debugging

    - Read user manual 2.2 (register) and 16 (SAC module), mark critical registers' address of AES/OTP

    - Outcome

      - Screenshot of hardware environment tests

      - Notes of the specific address

  - Sept. 25 - Oct. 1

    - Literature supplement

      - A Survey on RISC-V Security Hardware and Architecture, Lu et al.

      - Security & Vulnerability: permission isolation failure, firmware tampering, side-channel attack, interface abuse

      - How to measure the experiment outcome: embedded system security benchmarking, evaluation, security-performance trade-off, side-channel resistance evaluation, RISC-V security metrics, etc.

    - Thesis proposal preparation

      - Background

        - Internet of Things era, embedded devices are exposed to a complex network environment

        - IoT devices are extremely sensitive to cost, power consumption and volume, hence that they cannot reuse security solutions on PC/server

        - Real world cases

          - PMP misconfiguration: RISC-V CVA6 Project, mistakenly set PMP number to 64 in MMU configuration packge, while in hardware level (RTL realize) it can only support 16 (blog.gitcode.com/fff1e1d96b814966336eea1d325e5e52.html)

          - Firmware tampering: HP t430 and t638 thin clients (CVE-2023-5409, support.hp.com/emea_africa-en/document/ish_9441200-9441233-16/hpsbhf03873)

          - Side-channel attack: new side-channel attack methods keep emerging, like port contention vulnerability on SonicBOOM (cn-sec.com/archives/2687427.html) or JavaScript / CSS / HTML side-channel attack on explorer (www.toutiao.com/article/6938560887166861838/?upstream_biz=doubao&source=m_redirect&wid=1758276827010).

        - Thanks to its open source, modulization and lightweight, RISC-V becomes the mainstream architecture choice for IoT devices

        - RISC-V supports multiple security features, like M/U permission isolation, PMP, Crypto extension, etc. More importantly, RISC-V can trim redundant modules as needed, therefore makes it suitable for lightweight senario

        - Although the RISC-V Foundation is promoting security standardization (RVA23, bbs.21ic.com/icview-3474180-1-1.html?fromuser=), research and practical guidance on the security of mid-to-low-end MCUs are still relatively scarce.

      - Motivation and significance of the research

        - Motivation

          - Most RISC-V security research focuses on high-performance application processors (like OpenTitan), while empirical security research on mid-to-low-end MCUs like CM32M433R is relatively scarce, and there is a lack of quantitative comparison data for hardware and software protection schemes.

          - The industrial sector is confronted with the challenge of "balancing performance and security": pure software encryption (such as tiny-AES-c) has a low rate (~10KB/s), while the adaptation and optimization of hardware encryption solutions are complex and lack best practice guidance.

          - Traditional software solutions are ineffective in defending against hardware-level threats such as side-channel attacks. Therefore, it is necessary to explore how to utilize the RISC-V hardware features (such as TRNG and PMP) to construct a low-cost and high-efficiency protection scheme.

        - Significance

          - Providing empirical security data for mid-to-low-end RISC-V MCUs (CM32M433R), my work can fill the research gap in this field; construct a "rate-resource-security" three-dimensional evaluation system to provide a methodological reference for the assessment of lightweight security solutions.

          - Generate reusable secure module code (such as hardware AES configuration, PMP permission isolation), quantify and compare data (to provide a basis for scheme selection), and develop practical guidelines, thereby lowering the threshold for secure development of RISC-V devices.

          - Research results can provide feedback for domestic RISC-V chip manufacturers (such as Xilin Technology and Pingtuhao) to optimize their security designs, and promote the development of an independent and controllable IoT security ecosystem.

          - Deepen the understanding of the RISC-V architecture: Practice the native features such as M/U privilege mode, PMP configuration, Crypto extension, etc., and master the underlying logic of lightweight security

          - Form a "theory - practice" closed loop: Understand the principle of the AES algorithm through software encryption, and master the configuration of peripheral registers, improving the ability of embedded security development.

      - Home & Abroad research status and analysis

    - Outcome

      - A list of literature (2~3 official documents included)

      - Thesis proposal

  - Oct. 2 - Oct. 7

    - Thesis proposal finishing

      - Main research contents and research plans

      - Schedule and Expected Goals

      - Required Lab Conditions and Funds

      - Expected Difficulties, Technical Challenges and Solutions

    - PPT for thesis proposal

    - Outcome

      - Final version of thesis proposal

      - PPT for defense

  - Oct. 8 - Oct. 9 (Buffer)

    - Troubleshooting, in case of abnormal hardware configuration

- Phase 2: Core module development

  - Oct. 10 - Oct. 28

    - Hardware AES development

      - Configure RCC to enable SAC clock (RCC_AHBPCLKEN register)

      - Configure SAC_AES_CTRL to CBC mode, read secret key from RNG_DATA register

      - Rate test in DMA mode

    - Software AES development

      - Transplant tiny-AES-c,  run at SRAM (0x20000000)

    - Outcome

      - Hardware AES code with SAC register configuration

      - Hardware vs software encryption speed comparation

      - TRNG random number test report (entropy value)

  - Oct. 29 - Nov. 18

    - Hardware firmware verification

      - Use OTP to store basic value of SHA-256

      - Configure FLASH_ECC register for verification

    - Software firmware verification

      - Use Bootloader for block verification (every 2KB page, referring to the size of FLASH page), support version rollback

    - Outcome

      - Secure boot code (include OTP write-down)

      - Test video of firmware tampering (error reported by ECC)

  - Nov. 19 - Dec. 10

    - Hardware side-channel protection

      - Use TRNG to generate 8-bit mask (enable RNG_CTRL, then read from RNG_DATA)

      - Configure SAC_AES_DATA to xor the input data with the mask

    - Software side-channel protection

      - Use pseudo-random number as mask

    - Outcome

      - Mask code with TRNG invocation

      - Report on protecting effect (use oscilloscope to test power consumption fluctuation in no protection, hardware and software protection)

    - Power consumption measurement depends on the device conditions. If there are no conditions, then I'll mainly rely on literature references and qualitative analysis.

  - Dec. 11 - Jan. 7

    - Hardware interface protection

      - Use PMP to configure SPI register (0x40013000) to read-only in M mode

      - Use GPIO to lock SPI pin (GPIOx_PLOCK_CFG register)

    - Software interface protection

      - Achieve SPI access whitelist (only allow the spi_transfer() invoke)

    - Outcome

      - Interface protection code with PMP configuration code

      - Attack test report (tampering SPI register in U mode)

  - Jan. 8 - Jan. 28

    - System integration

      - Unify module interface (secure_mode = 0 (software) / 1 (hardware))

      - 100000 encryption stress test (monitoring FLASH ECC error rate)

      - Record resource usage

    - Outcome

      - The complete version of system firmware with mode switching logic

      - Stress test report

  - Jan. 29 - Feb. 28

    - Interim report preparation

      - Organize the module documentation, mark the configuration basis for each register (like SAC_AES_KEY address)

      - Demonstration video, focus on PMP interception process and OTP verification process

    - Outcome

      - Interim report with register configuration log

      - Demonstration video

- Phase 3: Thesis writing and defence

  - Mar. 1 - Mar. 15

    - Interim report and rectification

      - Optimize PMP configuration, add L1-level read protection

      - Add negative tests (input malformed AES data, monitor SAC_ERR register)

    - Outcome

      - Interim report defence feedback record

      - Rectification report with FLASH_RDP configuration and modification log

  - Mar. 16 - Apr. 12

    - Thesis writing

      - System design : explain the working principle of SAC referring to Chapter 16 of user manual, attach the PMP area division diagram

      - Testing: use tables to compare hardware/software index (AES encryption rate, etc.), mark the data source

    - Outcome

      - Thesis draft

      - Performance comparison table

  - Apr. 13 - Apr. 26

    - Thesis optimization

      - Conclusion: Highlight that "The hardware verification based on CM32M433R OTP + ECC is superior to the software solution"

      - Bibliography formatting: Add 2 official documents (China Mobile IoT. CM32M4xxR User Manual V1.4, 2022)

    - Outcome

      - Final version of thesis with originality declaration

      - List of references

  - Apr. 27 - May. 5

    - Defense preparation

      - Defense PPT, highlight the advantages of the hardware solution in terms of rate and resources, and refer to the parameters from the data manual

      - Debugging demonstration environment (development board + test script, triggering PMP interception with one click)

    - Outcome

      - Thesis defense PPT

      - Result archive package (code, documents, videos)